Table of Contents

# Site 2 Company 2

# Implementation Documentation

Prepared for: CST8248 Emerging Technologies Project
Environment: Site 2, Company 2
Document status: Working baseline / living document
Version: 0.3
Date: 2026-03-12

## Document Control

| Field | Value |
| --- | --- |
| Document title | Site 2 Company 2 Implementation Documentation |
| Version | 0.3 |
| Status | Living document |
| Primary scope | Company 2 services implemented at Site 2 |
| Reference baseline | Site1_Final_Documentation_V1.96.docx |
| Workspace | C:\Algonquin\Winter2026\Emerging_Tech\Project |
| Secrets handling | Passwords and sensitive secrets are intentionally excluded |

## Revision History

| Version | Date | Summary |
| --- | --- | --- |
| 0.1 | 2026-03-12 | Initial markdown as-built draft created |
| 0.2 | 2026-03-12 | Reorganized into formal project-document structure and expanded implementation narrative |
| 0.3 | 2026-03-12 | Added Company 1 read-only assessment, MSP jump-box validation notes, and current cross-site project status |

## 1. Purpose

This document records the current Company 2 implementation at Site 2. It is intended to serve as the starting as-built record for the environment and will be updated as the project progresses.

It captures:

- the Site 2 Company 2 network and host layout

- service roles and relationships

- design choices and constraints

- configuration work completed so far

- validation results

- follow-up items for later phases

## 2. Scope

This document covers the Linux-side Company 2 infrastructure at Site 2, including:

- Site 2 identity domain controllers

- Site 2 file server

- Site 2 Linux client

- Site 2 SAN and iSCSI relationship

- DNS, DHCP, Samba, Kerberos, and SSH validation

- Site 1 to Site 2 file replication design and automation

This document does not replace the Site 1 handover. Site 1 remains the reference master environment.

## 3. Executive Summary

Company 2 at Site 1 and Site 2 is treated as the same company with a shared directory domain and a shared file-share model.

The implemented design at this phase is:

- Site 1 Company 2 is the authoritative master for file content

- Site 2 Company 2 acts as a replica and local access point

- Identity services are shared through the existing c2.local domain

- Site 2 exposes matching public and private file shares through Samba

- Site 2 pulls file content from Site 1 on a scheduled basis

This is intentionally a master-to-replica design, not an active-active full-sync design.

## 4. Design Rationale

The selected model is:

- Site 1 = master

- Site 2 = replica

- one-way synchronization from Site 1 to Site 2

This design was selected because:

- Site 1 was already implemented and treated as the reference environment

- Site 1 was under another teammate’s responsibility and was not to be changed

- Site 1 already had internal Company 2 storage replication using GlusterFS

- Site 2 needed to align to the Site 1 share model without redesigning Site 1 storage

- the approach reduces cross-site conflict risk and is easier to validate

Important distinction:

- Replication is not the same as backup

- this implementation provides replicated access, not Veeam-style restore points

## 5. Environment Overview

### 5.1 Site 2 Company 2 Hosts

| Host | Role | IP |
| --- | --- | --- |
| C2IdM1 | Site 2 AD DC / DNS / DHCP node | 172.30.65.66 |
| C2IdM2 | Site 2 AD DC / DNS / DHCP node | 172.30.65.67 |
| C2FS | Site 2 file server / iSCSI initiator / replica target | 172.30.65.68 |
| C2LinuxClient | Site 2 Linux client | 172.30.65.70 |
| C2SAN | Site 2 iSCSI target | 172.30.65.194 |

### 5.2 Site 2 Network Summary

| Item | Value |
| --- | --- |
| Site 2 Company 2 LAN | 172.30.65.64/26 |
| Default gateway | 172.30.65.65 |
| Domain | c2.local |
| Kerberos realm | C2.LOCAL |
| NetBIOS domain | C2 |

### 5.3 SAN Segment Summary

| Item | Value |
| --- | --- |
| C2SAN | 172.30.65.194 |
| C2FS SAN interface | 172.30.65.195 |

This separation is used to keep iSCSI traffic isolated from normal user-generated traffic.

### 5.4 Site 1 Company 2 Reference Hosts

| Host | Role | IP |
| --- | --- | --- |
| C2-DC1 | Site 1 Company 2 DC / DNS / DHCP / Gluster node | 172.30.64.146 |
| C2-DC2 | Site 1 Company 2 DC / DNS / DHCP / Gluster node | 172.30.64.147 |

## 6. Site 1 Reference Architecture

Read-only validation against Site 1 confirmed:

- GlusterFS is active on C2-DC1 and C2-DC2

- the Company 2 Gluster volume is gv0

- the volume is internally replicated across Site 1 only

- the mounted file-share path is /mnt/sync_disk

Observed Site 1 Samba mapping:

- C2_Public -> /mnt/sync_disk/Public

- C2_Private -> /mnt/sync_disk/Private/%U

Observed Site 1 Company 2 content model:

- Public contains shared content visible to authorized users

- Private contains per-user directories

- users should only see their own private path through %U

Observed Site 1 user private directories included:

- admin

- admindc

- employee1

- employee2

- user1

- user2

## 7. Site 2 Implemented Services

### 7.1 Identity Layer

C2IdM1 and C2IdM2 were validated as healthy Site 2 domain controllers for the existing c2.local environment.

Validated state:

- samba-ad-dc active on both nodes

- replication with Site 1 healthy

- local DNS functional

- DHCP service present and active on both nodes

### 7.2 Recursive DNS

Initially, Site 2 internal DNS only resolved local Company 2 records and did not forward recursive lookups.

Applied fix:

- added dns forwarder = 8.8.8.8 to both Site 2 Company 2 DCs

- restarted samba-ad-dc

Validated result:

- external lookups such as archive.ubuntu.com now resolve through 172.30.65.66 and 172.30.65.67

- package management on Site 2 can use normal repositories again

### 7.3 File Server

C2FS was implemented as a Samba domain member server and local replica access point.

Validated state:

- joined to c2.local

- smbd active

- SAN-backed storage mounted at /mnt/c2_public

- share paths aligned to Site 1 public/private model

### 7.4 Linux Client

C2LinuxClient was validated as:

- domain joined

- SSH reachable

- able to resolve domain users

- able to access the Site 2 Samba shares as a Company 2 user

## 8. Storage and iSCSI

### 8.1 Storage Path

Observed on C2FS:

- active iSCSI session to 172.30.65.194:3260

- target IQN: iqn.2024-03.org.clearroots:c2san

- block device: sdb

- mounted share root: /mnt/c2_public

### 8.2 Traffic Isolation

The implementation uses:

- LAN addressing for user and domain traffic

- a separate SAN path for iSCSI traffic

This supports the project requirement that iSCSI traffic be isolated from user-generated traffic.

## 9. File Share Structure at Site 2

### 9.1 Implemented Paths

The Site 2 file-share layout was aligned to the Site 1 model:

- C2_Public -> /mnt/c2_public/Public

- C2_Private -> /mnt/c2_public/Private/%U

### 9.2 Access Model

Public behavior:

- shared content area

- visible to authorized Company 2 users

Private behavior:

- per-user private path using %U

- user should only see content for the logged-in account

### 9.3 Group Model

Site 2 uses the group:

- c2_file_users

This group is used to control file-share access and ownership alignment on the Site 2 replica side.

## 10. Validation Performed

### 10.1 Identity Validation

Validated:

- C2IdM1 healthy

- C2IdM2 healthy

- AD replication healthy

- Company 2 DNS healthy

- recursive DNS healthy after forwarder fix

### 10.2 File Service Validation

Validated:

- Samba domain member role on C2FS

- public/private share model present

- SAN-backed storage mounted and in use

### 10.3 Client Validation

Validated:

- employee1@c2.local resolves on C2LinuxClient

- employee1 can access C2_Public

- employee1 can access C2_Private

- expected user-private visibility model works

### 10.4 Replication Validation

Validated:

- Site 1 public and private structures can be pulled to Site 2

- Site 2 replica content reflects Site 1 master structure

- sync script executed successfully in manual testing

## 11. Synchronization Automation

### 11.1 Objective

Automate Site 2 pull-based synchronization from Site 1 without making any changes to Site 1.

### 11.2 Automation Prerequisites

Completed prerequisites:

- recursive DNS fixed on Site 2

- sshpass installed on C2FS

### 11.3 Sync Script

Deployed on C2FS:

- /usr/local/bin/c2_site1_sync.sh

Validated final state:

- owner: root:root

- mode: 700

### 11.4 Script Behavior

The script:

- pulls Public from Site 1

- pulls Private from Site 1

- stages content temporarily on Site 2

- mirrors staged content into the live Site 2 share paths

- reapplies expected group and permission alignment

### 11.5 Logging

Log file:

- /var/log/c2_site1_sync.log

Validated successful log flow included:

- Starting Site1 -> Site2 C2 sync

- Pulling Public from 172.30.64.146:/mnt/sync_disk/Public

- Pulling Private from 172.30.64.146:/mnt/sync_disk/Private

- Sync completed successfully

### 11.6 Schedule

Configured cron schedule on C2FS:

0 2 * * * /usr/local/bin/c2_site1_sync.sh >> /var/log/c2_site1_sync.log 2>&1

This means Site 2 performs a daily pull sync from Site 1 at 02:00.

## 12. Why This Is Not Full Active-Active Sync

The current implementation is intentionally not a full bi-directional active-active sync design.

Why:

- Site 1 GlusterFS currently replicates only inside Site 1

- Site 2 is not part of the Site 1 Gluster peer/brick layout

- Site 1 was not to be modified during this phase

Therefore, the current design is:

- Site 1 internal replication

- Site 2 downstream replica

If future work required real full sync, Site 1 would also need changes such as:

- adding Site 2 nodes as Gluster peers

- extending the storage volume across sites

- validating cross-site Gluster traffic and healing behavior

- planning conflict and split-brain handling

## 13. Changes Applied in This Phase

Changes were applied only on Site 2.

Implemented changes included:

- validating and stabilizing Site 2 Company 2 AD services

- fixing recursive DNS for Site 2 Company 2

- validating DHCP presence on Site 2 Company 2 DCs

- configuring and validating C2FS

- aligning Site 2 file-share layout to Site 1

- validating Linux client domain access and share access

- validating SAN/iSCSI connectivity

- implementing Site 1 to Site 2 pull replication

- automating the Site 2 pull sync with a scheduled cron job

## 14. Explicit Non-Changes

No changes were made to Site 1 during this phase.

Site 1 was used only as:

- architectural reference

- read-only validation source

- content master for Site 2 replication

This is an important project note and should remain explicit in later revisions.

## 15. Risks and Operational Notes

Current operational assumptions:

- Site 1 remains the authority for shared Company 2 content

- Site 2 should not be treated as the primary authoring location

- local edits made only at Site 2 may be overwritten by later pull sync runs

This behavior is expected under the chosen master/replica model.

## 16. Remaining Follow-Up Items

This is the baseline implementation document. Likely next improvements include:

- documenting exact DHCP scopes and failover behavior

- adding Windows client implementation details

- documenting Veeam backup separately from replication

- appending final config excerpts for Samba, DNS, and cron

- adding screenshots and validation evidence as appendices

- deciding whether future phases should remain master/replica or move toward a more advanced multi-site storage design

## 17. Security Note

Credentials used during implementation are intentionally excluded from this document.

Administrative usernames, hostnames, IPs, jump paths, and service behavior are documented. Passwords and secrets should remain in a separate secure record.

## 18. Initial Appendix Placeholders

Future revisions can add:

- Appendix A: command transcript extracts

- Appendix B: final Samba config excerpts

- Appendix C: DNS and DHCP config excerpts

- Appendix D: validation screenshots

- Appendix E: sync script listing

## 19. Change Log

### 2026-03-11 to 2026-03-12

- Validated Site 2 Company 2 AD DC health

- Validated Site 2 DNS, DHCP, and Samba service state

- Confirmed SAN-backed iSCSI storage path

- Aligned Site 2 public/private share structure to Site 1 model

- Validated Linux client access with Company 2 user accounts

- Implemented Site 1 to Site 2 pull replication

- Fixed recursive DNS forwarding on Site 2 Company 2 DCs

- Installed prerequisites for automation on C2FS

- Deployed and scheduled the Site 2 sync automation

## 20. Company 1 Read-Only Assessment Through MSP Access Path

A separate read-only assessment was performed for Company 1 through the MSP jump path. No Company 1 configuration changes were made during this work.

### 20.1 Access Path Used

The validation path used was:

- local administration host -> MSP jump system 10.50.17.31:33564

- MSP path -> Company 1 Windows endpoints supplied by the project owner

The live Company 1 endpoints validated through this path were:

| Host | IP used for validation | Expected role |
| --- | --- | --- |
| C1DC1 | 172.30.65.2 | Company 1 Domain Controller |
| C1DC2 | 172.30.65.3 | Company 1 Domain Controller |
| C1DFS | 172.30.65.10 | Company 1 DFS / file-service node |
| C1WebServer | 172.30.65.162 | Company 1 DMZ web server |

Note: these live MSP-access paths differ from the addressing shown in the Site 1 reference handover. The reference handover remains the architectural source, while the MSP-access scan above reflects the currently reachable validation path provided during implementation.

### 20.2 Live Network and Service Scan Results

A read-only scan was executed from the MSP jump system against the Company 1 endpoints.

| Host | Ping | Open ports observed | Interpretation |
| --- | --- | --- | --- |
| C1DC1 | Yes | 53, 88, 135, 139, 389, 445, 3389, 5985 | DNS, Kerberos, AD/LDAP, SMB, RDP, and WinRM all reachable |
| C1DC2 | Yes | 53, 88, 135, 139, 389, 445, 3389, 5985 | Secondary DC exposes the same core AD services |
| C1DFS | Yes | 135, 139, 445, 3389, 5985 | File-services path, SMB, RDP, and WinRM reachable |
| C1WebServer | No ICMP reply | 80, 3389, 5985 | Web service reachable; ICMP likely filtered |

Additional web validation from the MSP path confirmed:

- http://172.30.65.162 returned HTTP/1.1 200 OK

- server banner: Microsoft-IIS/10.0

### 20.3 Interpretation Against Company 1 Requirements

Based on the Site 1 handover plus the MSP-path validation above, the following Company 1 items are strongly evidenced:

| Requirement area | Current evidence status | Notes |
| --- | --- | --- |
| Web server in DMZ | Confirmed | IIS responds with HTTP 200 on C1WebServer |
| DNS for local resolution | Confirmed by architecture and open DNS service ports on both DCs | Reference handover documents Windows DNS on both DCs |
| Recursive DNS | Documented in Site 1 handover | The reference handover states external recursive resolution was validated on Company 1 DNS |
| Active Directory / LDAP | Confirmed | 53, 88, 389, 445, 5985, and 3389 are reachable on both DCs |
| Fault tolerant / replicated file server | Documented and partially evidenced | Reference handover describes DFS namespace and DFS replication; live SMB service path on C1DFS is reachable |
| Two clients (1 Linux, 1 Windows) | Documented in Site 1 handover | Not re-validated live in this pass because only the server-side MSP endpoints above were scanned |
| Fault tolerant DHCP | Documented in Site 1 handover | The handover states Windows DHCP hot-standby between C1DC1 and C1DC2 |
| iSCSI target / initiator | Documented in Site 1 handover | The handover includes Company 1 SAN targets and client/server initiators on the SAN VLAN |
| Remote access | Confirmed | RDP is reachable on C1DC1, C1DC2, C1DFS, and C1WebServer; WinRM also reachable |

### 20.4 What Was Not Changed on Company 1

During this assessment:

- no Company 1 configuration files were edited

- no Windows services were restarted

- no DFS, DHCP, DNS, AD, or file-share permissions were changed

- no RDP session configuration was changed

- no backup configuration was changed

This section is important because Company 1 remained under separate ownership during the Site 2 implementation phase.

## 21. Current Cross-Site Position

The current cross-site project state can be summarized as follows:

| Area | Current state |
| --- | --- |
| Site 1 Company 1 | Read-only assessed through MSP path; no changes made |
| Site 1 Company 2 | Used as the authoritative source for the Site 2 Company 2 replica design |
| Site 2 Company 2 identity | Implemented and validated |
| Site 2 Company 2 file services | Implemented and validated |
| Site 2 Company 2 Linux client access | Implemented and validated |
| Site 1 -> Site 2 Company 2 sync | Implemented as one-way pull replication |
| Backup (Veeam) | Separate scope from replication; not treated as equivalent |

## 22. Clarification: Replication vs Backup

A recurring project question was whether the implemented Site 1 to Site 2 content transfer should be treated as backup. The answer is no.

- Replication keeps a current copy of shared content available at another site

- Backup preserves restore points and historical recovery capability

- Veeam belongs to the backup layer, not the share replication layer

For this project phase, the implemented Company 2 cross-site file solution is a replicated file-service design, not a Veeam-style backup workflow.

### 2026-03-12 (additional Company 1 assessment)

- Validated MSP jump access path for Company 1 Windows infrastructure

- Confirmed reachability of C1DC1, C1DC2, C1DFS, and C1WebServer

- Confirmed IIS response on the Company 1 web server

- Added Company 1 read-only assessment findings to the living implementation document